Unit 9: IT Project Management

# Project tracker

**Student name: Stuart Goodman**

**Project name: SIR Model**

**Date started: 21/11/22**

**Date completed:**

**Key:**

* **19/12/2022 – 30/02/23 has a major break because of Christmas and a focus on exams rather than that of the project.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Wek commencing** | **What I did last week/how did you follow your chosen methodology?** | **Tasks for this week** | **Future plan** | **Further Comments** |
| **21/11/22** | **N/A.** | **Review the possible selections for the project in terms of methodology.** | **Move onto template planning.** | **N/A.** |
| **28/11/22** | **We reviewed the possible selections for the project in terms of methodology.** | **Continue the review process.** | **Template the overview of the methodology.** | **N/A** |
| **05/12/22** | **We continued the review the possible selections and decided on PRINCE2.** | **Read about PRINCE2 and the documentation.** | **Document PRINCE2/start project template.** | **N/A.** |
| **12/12/22** | **Read about PRINCE2.** | **Document PRINCE2/start project template.** | **Start project development.** | **N/A.** |
| **19/12/22** | **N/A.** | **N/A.** | **N/A.** | **N/A.** |
| **26/12/22** | **N/A.** | **N/A.** | **N/A.** | **N/A.** |
| **2/01/23** | **N/A.** | **N/A.** | **N/A.** | **N/A.** |
| **9/01/23** | **N/A.** | **N/A.** | **N/A.** | **N/A.** |
| **16/01/23** | **N/A.** | **N/A.** | **N/A.** | **N/A.** |
| **23/01/23** | **N/A.** | **N/A.** | **N/A.** | **N/A.** |
| **30/01/23** | **N/A.** | **I started development on the website to allow for our application to be downloaded.** | **Continue development on the website.** | **N/A.** |
| **06/02/23** | **I developed part of the backend of the website to incorporate data.** | **Develop the front-end of the website.** | **Continue website development.** | **N/A.** |
| **13/02/23** | **I have created a functional stable build for the website.** | **Continue patching bugs and fixes.** | **Create a fully functional and bugless build and even attempt to host the site.** | **N/A.** |
| **20/02/2023** | **I have continued the website.** | **Attempt to build.** | **Move onto the application.** | **N/A.** |
| **27/02/2023** | **I have built the website.** | **Attempt to review documentation and application.** | **Directly start on the application.** | **N/A.** |
| **06/03/2023** | **I added some more planning for the application and continued with some documentation.** | **Attempt to develop the application.** | **Continue with application development.** | **N/A.** |
| **13/03/2023** | **I continued with the application development.** | **Continue with application development.** | **Continue with application development.** | **N/A.** |
| **20/03/2023** | **I continued with the application development.** | **Continue with application development.** | **Continue with application development.** | **N/A.** |
| **27/03/2023** | **I continued with the application development.** | **Continue with application development.** | **Continue with application development.** | **N/A.** |
| **03/04/2023** | **I continued with the application development.** | **Continue with application development.** | **Continue with application development.** | **N/A.** |
| **10/04/2023** | **I continued with the application development.** | **Continue with application development.** | **Continue with application development.** | **N/A.** |
| **17/04/23** | **I continued with the application with development.** | **Write documentation.** | **Hopefully project will be completed.** | **N/A.** |
| **24/04/23** | **Project has been completed.** | **Project has been completed.** | **Project has been completed.** | **N/A.** |