# Document Information

|  |  |
| --- | --- |
| **Project name:** | Sir modal |
| **Period:** | 18/3/2023 - 4/4/2023 |
| **Issue date:** | 5/4/2023 |
| **Author:** | Lewis Perry |
|  |  |
| **Document code:** | 02 |
| **Version:** | 1.0 |

# Justification of the project

As of now the project is complete which removes a need for a business justfcation for our main goal of the project, as fo4 looking at the completion of a new goal which will start a new stage of the project the main goal I will work towards is the completion of a gragh system for my model to be able to show vissualy the stastics of the model’[s calculatins as for the time left I believe this is the most achievable goal for the project as it works with the system that is already built.

# Completed goals

|  |  |
| --- | --- |
| **Product** | **Status** |
| SIR model | The sir model is completed and works as intended and is able to sucssefully predit virology outcome of an outbreak |
|  |  |
|  |  |

# Project Objectives and current

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Target** | **Tolerance** | **Current State** | **Forecast** |
| **Scope** | Completed sir model |  | Completed sir model |  |
| **Time** | Before the 28th |  | Done on the 4th of April 2023 |  |
| **Cost** | 0 |  | 0 |  |
| **Quality** | Works according to the model |  | Works according to the model |  |
| **Risks** | Listed in code architecture |  | None happend |  |
|  |  |  |  |  |

# Next Stage Objectives

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Target** | **Tolerance** | **Forecast** |
| **Scope** | The completion of a visual gargh | Failure of objective | As this objective will be last I will not do a forcast |
| **Time** | 28th of April 2023 | 28th of apirl |  |
| **Cost** | 0 | 0 |  |
| **Quality** | A working visual model that reports the correct numbers | A working sir model that can report its calculation through the console of a DET |  |
| **Risks** | Not completed in time | Not completed in time |  |

# Team Performance

A short description of the team performance.

# Follow-on Action Recommendations

|  |
| --- |
| **New actions** |
| Begin version 2 of the project(visual garph) |
|  |
|  |
|  |
|  |

# Issues and risks

|  |
| --- |
| **Issue or risk** |
| Latest update failure to finish version 2 of the project |
|  |
|  |
|  |
|  |
|  |

# Lessons Learned

|  |
| --- |
| **Lesson Learned** |
| **All lesons learnt will be reported on the project evaluation** |
|  |
|  |
|  |
|  |